# TABLE OF CONTENTS

Page

TABLE OF CONTENTS...........................................................................................	i

List of Abbreviations........................................................................	ii

# Chapter 1:  INTRODUCTION……………………………………………………	1

- 1.1. Background…………………………………………………………………..…	1

- 1.2. Approaches and strategies…………………………………………………..….	1

- 1.3. Linkages of CDSP III to other development efforts…………………..……….	1

- 1.4. Relation of Inception Report to Project Proformas of implementing agencies...	2

# Chapter 2: OBJECTIVES AND SCOPE OF THE PROJECT…………………	3

- 2.1. Development objectives and project purposes…………………………………	3

2.2. Components, activities and Logical Framework……………………………….	3

2.3. Target groups…………………………………………………………………..	3

2.4. Target areas…..………………………………………………………………...	3

# Chapter 3: ACTIVITIES PER COMPONENT………………………………….	4

3.1. Introduction…………………………………………………………………….	4

3.2. Institutional development………………………………………………………	4

3.3. Studies, knowledge management and dissemination…………………………..	8

3.4. Interventions at field level in particular in Boyer Char………………………...	10

# Chapter 4: PROJECT ORGANIZATION……………………………………….	20

4.1. Introduction…………………………………………………………………….	20

4.2. The parties involved and their responsibilities…………………………………	20

4.3. Formal coordination mechanisms………………………………………………	22

4.4. Monitoring, reporting and review………………………………………………	22

# Chapter 5: BUDGET AND TIMEFRAME………………………………………	23

5.1. Introduction…………………………………………………………………….	23

5.2. Contribution of the Government of Bangladesh………………………………..	23

5.3. Contribution of the Government of The Netherlands………………………….	23

5.4. Money flows and financial reporting…………………………………………..	23

5.5. Time frame……………………………………………………………………..	23

# Chapter 6: RISKS AND ASSUMPTIONS………………………………………	24

ANNEXES:………………………………………………………………………..	25

- Map of overall project area……………………………………………..….	25

- Overview of Water Management Groups in CDSP I and II areas…..……..	26

- List of Technical Assistance staff…………………………………..……...	27

- Technical Assistance Budget………………………………………..……..	30

List of Abbreviations

AEO	Agriculture Extension Officer

AWP	Annual Work Plan

BETS	Name of a local consulting firm

BRAC	Bangladesh Rural Advancement Committee

BWDB	Bangladesh Water Development Board

CBD-I	Char Baggar Dona-I

CDS	Coastal Development Strategy

CEGIS	Centre for Environmental and Geographical Information Services

CTA	Chief Technical Adviser

DAE	Department of Agriculture Extension

DANIDA	Danish International Development Agency

DC	Deputy Commissioner

DDCC	District Development Coordination Committee

DoF	Department of Forest

DPHE	Department of Public Health Engineering

ECNEC 	Executive Committee of National Economic Council

EDP 	Estuary Development Programme

ESPP	Estuary Study and Pilot Project

GNAEP	Greater Noakhali Aquaculture Extension Project

HHs	Households

HYV	High Yielding Variety

ICRD	Integrated Coastal Resources Database

ICZM	Integrated Coastal Zone Management

IMED	Implementing Monitoring and Evaluation Division

IPSWAM 	Integrated Planning for Sustainable Water Management

LCS	Labour Contracting Societies

LGED	Local Government Engineering Department

LRMS	Land Records and Management System

MoWR	Ministry of Water Resources

NGO	Non-Government Organisation

O&M	Operation and Maintenance

PCP	Project Concept Paper

PMC	Project Management Committee

PP	Project Proforma

PTPS	Plot to Plot Survey

RNE	Royal Netherlands Embassy

SAAO	Sub-Assistant Agriculture Officer

SFG 	Social Forestry Groups

SSSWRDSP	Second Small Scale Water Resources Development Sector Project

TA	Technical Assistance

TL	Team Leader

UNO	Upazila Nirbahi Officer

UP	Union Parishad

WARPO	Water Resources Planning Organisation

WMA	Water Management Association

WMF	Water Management Fedaration

WMG	Water Management Group

WMO	Water Management Organisation